Software Development Life Cycle
Team Sigma ∑

Meeting date	02/12/14
Location	B21b
Author	Melissa Smith
Version	1

## Attendance
Melissa Smith
Scott Lockett
Karl Franks
Tim Au
Henry Hollingsworth
Cormac Brady
Rhys Howard
Abdullah Al Khashty
Calvin Chan
James Portch
Nigel Hardy

Absent:
Kieran Lynch
Zach Yewman – 40 minutes late

## Matters Arising
1. Issues with Queue page. Action: Zack to be assigned to task alongside Henry.
2. Server and web team communication errors.
3. Kieran Lynch to be Yellow Carded for Lack of attendance and failure to keep to deadlines.

## New business
1. Logo design needed. Calvin assign to task.
2. Kieran’s tasks to be assigned to Karl until further notice.
3. Cormac needs to assign Zack access to server for PHP development.