Software Development Life Cycle
Team Sigma ∑

Meeting date	Tuesday 7/10/14
Location	Hough Owen B23b
Author	Señor Chan
Version	v2

## Attendance
Everyone excluding Abdullah Alkhashty and one other (was not recoded)
## Matters Arising
None

## New business
1. Cormac brady (cob16) volunteered to create a git repo for the progect. He is tasked with:
  1. seting up a repository and creating it's initial structure
  2. doing so by friday
  3. booking a room and send detail's to everyone
2. The rest of the group attending was assigned research:

zach	Contact switiching ,restore app to/from running state
rhys	DBMS on andriod / DBMS RPSRS (what database there are)
Scott	PHP
Henry and Melissa	HTTP in andriod (how you can generate a request)